Anthony Atherton

Risks

1. Type: People
   1. Classification: Project
   2. Description: I am going out of town for spring break and will be nowhere near my computer for a good junk of the break.
   3. Probability:100%
   4. Seriousness: 3/10
   5. Strategy: Minimization
      1. I will try to get everything I need to get done before the break starts and upload when I get a chance
2. Type: Technology
   1. Classification: Product
   2. Description: The raspberry pi has not been tested and is planned on being used for the database and may not suit our needs.
   3. Probability:50%
   4. Seriousness:7/10
   5. Strategy: Contingency
      1. We will attempt to use to the raspberry pi but in the case it doesn’t work we will get server space to build the database of users.