Dandy Pham
CSCI 413
Dr Cherry
April 20 2017
Example some risks for our team software
1
Type of risk: Estimation
Classification: Project
Name of the risk: Software cost
Description: Cost of the software develop is going over the budget
Probability: High
Effects: Serious
Type of strategy: Minimization and Contigency Plan
Description: My strategy is avoid using too much money on something not really relative to the software and document and present to your team before you use that budget for something.
2
Type of risk: Estimation
Classification: Project
Name of the risk: Deadline
Description: Deadline and milestone is not clear. Turn the project for the customer slower than the deadline.
Probability: High
Effects: Serious
Type of strategy: Contigency plan
Description: My strategy is using some kind of software like Gantt and github to keep track of the process of every member in the team. And we can also do the work break down structure base on what member should and have to do base on their level.
3
Type of risk: Requirement
Classification: Product
Name of the risk: Achievement goal
Description: Product may not achieve the design goal.
Probability: Moderate
Effects: Tolerable
Type of strategy: Contigency plan
Description: My strategy is try to implement other features that may make the client want to stay with the program and try to maintain the product by upgrade the new stuff and achieve the design goal.
4
Type of risk: Requirement
Classification: Product
Name of the risk: Bug
Description: Product has so many bug and error even when it is achieve the design goal
Probability: High
Effects: Serious
Type of strategy: Avoidance and Minimization
Description: My strategy is test the software multiple times before giving it to the customer and do the pair programming between each member to fix them error and bug
5
Classification: People
Name of the risk: Leader Die
Description: Leader of the project or one who hold and control all the process in the team die from accident or mental problems.
Probability: Very High
Effects: Catastrophic
Type of strategy: Contigency Plan
Description: My strategy is always have a backup plan or backup leader. If something happen to the leader another person know what the process of the team and using the backup plan to keep the project going well.